## Slide 1: Travel Experts Project

## Slide 2: INTRODUCTION OF OUR COMPANY
Name: Pacific Developer Inc.
Founded In 2002.

## Slide 3: TEAM MEMBERS
Peter Oganwu
Queenie Nguyen
Yatri Patel
Maryam Munir

## Slide 4: Agenda
Project Timeline
Project Goal
Objectives
Scope
Prototype
Cost Estimate
Justification
Questions

## Slide 5: PROJECT TIMELINE
Start Date:6th November 2018
End Date: 30th April 2019
Schedule
  Phase 1
    Start Date:6th November 2018
    End Date: 3rd December 2018
  Phase 2
    Start Date:4th December 2018
    End Date:6th February 2019
  Phase 3
    Start Date:8th February 2019
    End Date: 26th April 2019

## Slide 6: GOAL
Is to make a responsive website where a user can book a flight, view packages, sign up, contact the agency and agents, and book a vacation package.

## Slide 7: OBJECTIVES
Easy to Operate System
To View All The Detail For The Trip.
Online Registration
Customer/Agent Login
Online Availability Travel Packages
Travel Bookings Online From Everywhere
Graphical Interface For Entering and Administering Data

## Slide 8: SCOPE
Phase 1
  Main Page –Welcoming Customers
  Registration Page – Where User can Register
  Packages Page – Where User can see the all the information about packages
  Contact Page – Where User can contact via email
  Login Page- For User and Agents
Phase 2
  Microsoft Technology Platform
Phase 3
  Java, Oracle, Linux, and Open Source Technology Platform

## Slide 9: PROTOTYPE
http://localhost/mainPage.php

## Slide 10: COST ESTIMATE
Total Cost for Phase 1: 30,000
Estimated cost based on
  Research and Planning
  Solution Design
  Web-Design
  Front-End Development
  Back-End Development
  Testing
  Deployment/Launching a Website

## Slide 11: JUSTIFICATION
Problems Identified in the current system:-
  Functionality Problems
  Technical limitations
  Keeping up with competing organizations
  Alignment with current business process

## Slide 12: PROPOSED SOLUTIONS
Online Registration
Customer/Agent Login
Online Availability Travel Packages
Travel Bookings Online From Everywhere
Graphical Interface For Entering and Administering Data
Authentication To Prevent Unauthorized Access
Reach a Broader Customer Base
Easy to Use Website
Easy Payment Options